NearBite

A Trusted, Always-Updated Local Food Discovery Platform

Product Requirements Document (PRD) — v1.1

Learning MVP scope carved out from v1.0 — same product vision, phased delivery

# Document Control

| Field | Detail |
| --- | --- |
| Product Name (working title) | NearBite (placeholder — subject to branding) |
| Document Owner | Product Owner |
| Status | Draft v1.1 — Learning MVP scope confirmed |
| Last Updated | July 13, 2026 |
| Distribution | Founders, Design, Engineering, QA |
| Supersedes | v1.0 (July 3, 2026) — same vision, narrower first cut |

### Revision History

| Version | Date | Author | Summary |
| --- | --- | --- | --- |
| 0.1 | Jul 3, 2026 | Product Owner | Initial draft based on founder interview |
| 1.0 | Jul 3, 2026 | Product Owner | Reviewed baseline |
| 1.1 | Jul 13, 2026 | Product Owner + Eng | Learning MVP scope carved out; sprint roadmap added; nothing cut from the product vision. |

# 1. Executive Summary

NearBite is a platform that lets restaurants, cafes, hotels, and small food shops create and maintain their own verified online presence — menus, prices, photos, and live status — so people searching for a place to eat get accurate, current information in one trusted place, instead of scattered, outdated results across Google, Facebook groups, and word of mouth.

The idea originated from a first-hand frustration: a group of college students traveling out of town struggled to find a trustworthy place for lunch because Google listings showed stale prices and photos, and relevant Facebook groups were fragmented and hard to search. NearBite solves this by putting update responsibility directly with the business owners, with admin verification to maintain trust.

What is different in v1.1. The product vision is unchanged. What has changed is the delivery approach: the MVP is now phased into a Learning MVP (Phase 1a) followed by the Full MVP (Phase 1b), so we can validate the core trust loop — owners keep listings fresh, users trust and return — with a smaller, faster first cut. The Learning MVP is a web-only, English-only, single pilot-city slice that keeps every core loop concept from v1.0 (owner self-serve listings, admin approval, consumer search, reviews) but defers surface expansion (native mobile, trilingual UI, map view, offers, notifications) until the loop is proven. Nothing is removed from the product; items are re-timed.

Why phase it. The v1.0 MVP as scoped is a 4–6-month build for a small team. Splitting delivery lets us prove the trust loop in ~half the time and half the surface area, then invest the second phase in the items that scale reach (mobile, language) rather than in items that prove value. Data model, admin tooling, and architecture are built from day one to support the deferred items without a rebuild (per NFR-9).

# 2. Background & Problem Statement

### 2.1 The Problem

- Search engines (Google) frequently show outdated prices, menus, and photos for small food businesses, since owners rarely update their Google Business listings.

- Facebook groups with local recommendations are unstructured, hard to search, and buried in unrelated posts — there is no reliable way to filter by cuisine, price, or location.

- Travelers, students, and newcomers to an area have no single trusted source to quickly find a place to eat that matches their budget, dietary needs, and current availability.

- Small food businesses have no easy, low-cost way to maintain an accurate online presence — they are dependent on third-party platforms they don't control.

### 2.2 Why Now

Smartphone and mobile data penetration make it easy for small business owners to self-manage a lightweight online profile, and there is no dominant, trusted, owner-maintained local food directory in the target market today. A single-city pilot lets us validate the core loop — owners keep listings fresh, users trust and return — before expanding.

# 3. Product Vision & Objectives

### 3.1 Vision Statement

*To become the most trusted place to discover where to eat — built on real-time information maintained by the businesses themselves, not stale third-party data.*

### 3.2 Objectives (unchanged from v1.0)

- Give users a fast, filterable way to find nearby food businesses with accurate menus, prices, and photos.

- Give business owners a simple, free, self-serve way to create and keep their listing up to date.

- Establish trust through an admin-verified onboarding process for every listing.

- Validate the model in one pilot city before expanding geography or business categories.

- Build the foundation (data model, admin tooling) to support future monetization and category expansion.

# 4. Target Users & Personas

### 4.1 Persona 1 — “Dinesh, the Diner” (Primary Consumer)

- Either a local resident deciding where to eat today, or a traveler/visitor unfamiliar with the area — both need the same accurate, filterable information.

- Frustrated by outdated Google listings and hard-to-search Facebook groups.

- Comfortable in English, Sinhala, or Tamil — expects the app to work in their preferred language (Phase 1b).

- Wants: filter by price/cuisine/distance, see real recent photos, know if a place is currently open.

### 4.2 Persona 2 — “Amara, the Café Owner” (Business User)

- Runs a small café or eatery, has limited time and no dedicated marketing/IT staff.

- Currently relies on word of mouth and an inconsistently updated Facebook page.

- Wants: a free, quick way to post her menu and photos, and be found by nearby customers without needing technical skill.

### 4.3 Persona 3 — “Admin Moderator” (Internal User)

- Reviews and approves new business submissions to keep listings genuine and prevent spam/duplicate/fake entries.

- Needs an efficient queue, clear approval/rejection workflow, and the ability to edit or remove listings that violate guidelines.

# 5. Scope — Phased Delivery

Scope is delivered in two phases inside what was previously called “MVP.” Both phases together equal the v1.0 MVP scope. Nothing is dropped from the product vision.

## 5.1 Phase 1a — Learning MVP (In Scope for first delivery)

Pilot geography: single pilot city (Negombo, Western Province, Sri Lanka — confirmed for this cut).

Business category: food & beverage only (restaurants, cafes, hotels' dining, small food shops).

Surface: responsive web app only (works on phones and desktops — native mobile is Phase 1b).

Language: English only at launch of Phase 1a (Sinhala and Tamil in Phase 1b).

Included capabilities:

- Public browsing and search without login required (per FR-3.1).

- Login required to post a review, save a favorite, or submit/manage a business listing.

- Business self-serve signup to create a listing (menu, prices, photos-via-URL, hours, location, live status).

- Admin manual review and approval before any listing goes live (per FR-2.1 / FR-2.2).

- Admin can also create/edit/deactivate any listing directly (per FR-2.3).

- Search & filter by cuisine, price range, and dietary tag (veg/non-veg). Distance-based sort included, map display deferred to Phase 1b.

- Live status indicator (Open / Closed / Busy) settable by the owner.

- Ratings & reviews from logged-in users. Report/flag review to admin included.

- Photos via URL (owner pastes an image URL) for Phase 1a; direct upload with optimization arrives in Phase 1b.

- Data model supports every field required by the full PRD, so no schema rebuild is required for Phase 1b (per NFR-9).

## 5.2 Phase 1b — Full MVP (Deferred from Phase 1a, still Must-have overall)

These items are cut from *first delivery* to shorten Phase 1a. They are added in Phase 1b, before broader Phase 2/3 expansion:

- Native iOS and Android apps (sharing the same backend built in Phase 1a).

- Trilingual UI: Sinhala and Tamil added alongside English.

- Direct photo upload with server-side optimization / CDN delivery (replaces photo-via-URL).

- Map view of search results (data model already carries lat/lng in Phase 1a).

- Offers/promotions (owner-posted, time-bounded).

- Favorites/saved listings for logged-in consumers.

- Notifications (approval/rejection, new review, favorite posts an offer).

## 5.3 Out of Scope — Deferred to Phase 2/3 (unchanged from v1.0)

- Categories beyond food & beverage (retail, services, etc.).

- In-app ordering, table booking, or payments.

- Paid/featured listings or any monetization mechanism (see Section 12 — Open Question).

- Multi-city or multi-country expansion.

- Automated fraud detection / AI-based content moderation (manual admin review only for MVP).

- Loyalty programs, push-notification marketing campaigns.

# 6. Assumptions & Constraints

### 6.1 Assumptions

- Business owners are willing to spend a few minutes creating and periodically updating their listing at no cost during the pilot.

- A single admin/small moderation team is sufficient to review listing submissions at pilot-city volume.

- Target users have smartphones with data connectivity and are comfortable using a mobile web / web app.

- Location services (GPS) are available and permitted by the user for distance-based search.

### 6.2 Constraints

- Phase 1a is being built by a single learning engineer in structured sprints, so its surface area is deliberately narrower than Phase 1b.

- A moderate, funded (but not unlimited) budget is confirmed for the overall MVP; Phase 1a costs are minimal (cloud hosting only).

- No dedicated content-moderation team beyond a small admin group at launch.

- Monetization model is not yet decided; every phase must be built so a pricing/monetization layer can be added later without a rebuild (see Section 12).

- Trilingual content (Phase 1b) adds translation and testing overhead for both the app UI and, where feasible, owner-submitted content.

# 7. User Stories

Stories are unchanged from v1.0. Phase tags indicate first delivery:

### 7.1 Consumer (Diner)

- [1a] As a user, I want to search for food places near me without logging in, so I can quickly decide where to eat.

- [1a] As a user, I want to filter results by cuisine, price range, and veg/non-veg, so I can find options that match my needs.

- [1a] As a user, I want to see a business's current menu, prices, and recent photos, so I can trust the information before I go.

- [1a] As a user, I want to see whether a place is currently open or busy, so I don't waste a trip.

- [1a] As a user, I want to read ratings and reviews from other users, so I can judge quality before visiting.

- [1a] As a user, I want to log in to leave a review, so I can contribute.

- [1b] As a user, I want to save a favorite place, so I can revisit easily.

- [1b] As a user, I want to see current offers/promotions from a business, so I can find good deals.

### 7.2 Business Owner

- [1a] As a business owner, I want to create a free listing for my shop/café/hotel, so customers can find me.

- [1a] As a business owner, I want to update my menu, prices, and photo URLs anytime, so my listing always reflects reality.

- [1a] As a business owner, I want to set my live status (open/closed/busy) so customers have accurate expectations.

- [1a] As a business owner, I want to know the status of my listing submission (pending/approved/rejected), so I know when I'm visible.

- [1b] As a business owner, I want to post a limited-time offer, so I can attract more customers.

- [1b] As a business owner, I want to upload photos directly, so I don't need external image hosting.

### 7.3 Admin

- [1a] As an admin, I want to review pending listing submissions in a queue, so I can approve genuine businesses and reject spam or duplicates.

- [1a] As an admin, I want to edit or remove any listing that violates guidelines or contains false information.

- [1a] As an admin, I want to directly create a listing on behalf of a business that requests manual onboarding.

- [1a] As an admin, I want to moderate reported reviews, so the platform stays trustworthy.

# 8. Functional Requirements

Priority uses MoSCoW plus a Phase column indicating first delivery (1a = Learning MVP, 1b = Full MVP).

### 8.1 Business Onboarding & Profile Management

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-1.1 | Business owner can sign up and create a business account (name, category, contact, location). | Must | 1a |
| FR-1.2 | Business owner can create a listing with name, description, address, geo-coordinates, hours, contact. | Must | 1a |
| FR-1.3 | Business owner can upload a menu with item names and prices. | Must | 1a |
| FR-1.4 | Business owner can attach photos of food and venue (multiple images). | Must | 1a: via URL / 1b: direct upload |
| FR-1.5 | Business owner can set/update live status: Open, Closed, Busy. | Must | 1a |
| FR-1.6 | Business owner can create, edit, and expire a promotional offer. | Must | 1b |
| FR-1.7 | Business owner can view the approval status of their listing (Pending / Approved / Rejected + reason). | Must | 1a |
| FR-1.8 | Business owner can edit an approved listing; major edits may re-enter the review queue. | Should | 1a |
| FR-1.9 | System sends a notification/email to the owner when listing status changes. | Should | 1b |

### 8.2 Admin & Moderation

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-2.1 | Admin can view a queue of pending listing submissions. | Must | 1a |
| FR-2.2 | Admin can approve or reject a submission, with a mandatory reason for rejection. | Must | 1a |
| FR-2.3 | Admin can directly create, edit, or deactivate any business listing. | Must | 1a |
| FR-2.4 | Admin can view and moderate flagged/reported reviews. | Must | 1a |
| FR-2.5 | Admin can search and filter all listings by status, category, and city. | Should | 1a |
| FR-2.6 | Admin actions are logged (audit trail) for accountability. | Should | 1a |

### 8.3 Search & Discovery (Consumer)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-3.1 | User can browse and search listings without creating an account. | Must | 1a |
| FR-3.2 | User can search by keyword (business name, dish, cuisine). | Must | 1a |
| FR-3.3 | User can filter results by cuisine, price range, and veg/non-veg. | Must | 1a |
| FR-3.4 | User can view a listing detail page: menu, prices, photos, hours, live status, ratings. | Must | 1a |
| FR-3.5 | User can view results on a map as well as a list. | Should | 1b |
| FR-3.6 | User can sort results by distance, rating, or price. | Should | 1a |
| FR-3.7 | Search results reflect the business's current live status. | Must | 1a |

### 8.4 Accounts, Ratings & Reviews (Consumer)

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-4.1 | User can create an account / log in (required only to review or save). | Must | 1a |
| FR-4.2 | Logged-in user can submit a star rating and written review for a listing. | Must | 1a |
| FR-4.3 | Logged-in user can save a listing to a favorites/wishlist. | Should | 1b |
| FR-4.4 | User can report a review or listing as inaccurate, spam, or offensive. | Must | 1a |
| FR-4.5 | Average rating is displayed and recalculated as new reviews are added. | Must | 1a |

### 8.5 Notifications

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| FR-5.1 | Business owner receives notification of listing approval/rejection. | Must | 1b |
| FR-5.2 | Business owner receives notification of a new review on their listing. | Could | 1b |
| FR-5.3 | User can optionally receive notification when a saved favorite posts a new offer. | Could | 1b |

# 9. Non-Functional Requirements

| ID | Requirement | Priority | Phase |
| --- | --- | --- | --- |
| NFR-1 | Backend and data model shared across web (1a) and native mobile (1b) surfaces. | Must | 1a |
| NFR-2 | Search results should return within 2 seconds under normal load for pilot-city load. | Must | 1a |
| NFR-3 | System should support at least 500 concurrent users and 2,000 listings without degradation during pilot. | Should | 1a |
| NFR-4 | All user and business data must be stored securely; passwords hashed; HTTPS enforced end to end. | Must | 1a |
| NFR-5 | Photo uploads must be compressed/optimized for fast loading on mobile data connections. | Must | 1b |
| NFR-6 | Admin approval workflow should allow a decision in under 2 minutes per submission (efficient UI). | Should | 1a |
| NFR-7 | App should be usable by non-technical business owners with minimal onboarding friction. | Must | 1a |
| NFR-8 | System should maintain 99.5% uptime post-launch. | Should | 1a |
| NFR-9 | Design must support adding new cities/categories/surfaces later without a schema rebuild. | Should | 1a |
| NFR-10 | Application should comply with local data protection expectations for storing user reviews and business contact information. | Must | 1a |
| NFR-11 | All consumer-facing UI text must be available in English, Sinhala, and Tamil, with a persistent language switcher. | Must | 1b |
| NFR-12 | Business owners should be able to enter menu/description text in their preferred language; system does not force translation for MVP. | Should | 1b |

# 10. Information Architecture — Key Screens

### 10.1 Consumer (Web — Phase 1a)

- Home / Search (location-aware, filter bar)

- Search Results (list view for 1a; list + map toggle in 1b)

- Business Detail Page (menu, photos, hours, live status, reviews; offers added in 1b)

- Login / Sign-up (triggered on review/save action)

- My Favorites (Phase 1b)

- Write a Review

### 10.2 Business Owner Portal (Web — Phase 1a)

- Business Sign-up & Onboarding Form

- Listing Dashboard (status, edit menu/photos/hours)

- Live Status Toggle

- Offers/Promotions Manager (Phase 1b)

- Reviews Received (read-only for MVP)

### 10.3 Admin Panel (Web — Phase 1a)

- Pending Submissions Queue

- Listing Management (search/edit/deactivate)

- Reported Content Queue

- Basic Analytics Dashboard (listings count, pending count, active users) — Should have

# 11. Key Data Entities

The data model below is built in Phase 1a and remains stable through Phase 1b and beyond. Fields tagged (1b) exist in the schema from day one but are not exposed in the Phase 1a UI.

| Entity | Key Attributes |
| --- | --- |
| Business Listing | Name, category, description, address, latitude, longitude, hours, contact, submission status (Pending/Approved/Rejected), rejection reason, live status (Open/Closed/Busy), owner user ID, city, created/updated timestamps |
| Menu Item | Name, price, category/tag (veg/non-veg), photo URL, listing ID |
| Photo | Image URL (1a) or blob reference (1b), listing ID, uploaded-by user ID, timestamp |
| Offer/Promotion (1b) | Title, description, start/end date, listing ID |
| User Account | Name, email, password hash, role (Consumer/Owner/Admin), created timestamp |
| Favorite (1b) | User ID, listing ID, saved timestamp |
| Review | Rating (1–5), text, user ID, listing ID, timestamp, reported flag |
| Admin Action Log | Admin ID, action type, target listing/review, timestamp, reason |

# 12. Monetization Strategy — Open Question (unchanged)

Monetization is intentionally undecided so the pilot can focus on proving the trust/freshness value proposition first. The data model and admin tooling are built to support these options later without rework:

- Freemium — free basic listing; paid tier for featured placement, extra photos, or promoted offers.

- Commission-based — transaction fee if in-app ordering/booking is introduced in a later phase.

- Advertising — sponsored placement in search results (kept clearly labeled to preserve user trust).

Recommendation: revisit after Phase 1a shows sustained business sign-ups and repeat consumer usage (see Section 13 KPIs), so pricing is informed by real adoption data rather than assumptions.

# 13. Success Metrics / KPIs

### 13.1 Phase 1a — Learning MVP targets (first 3 months in pilot)

| Metric | Phase 1a Target |
| --- | --- |
| Approved business listings | ≥ 30 (seed via admin outreach) |
| Listing freshness (updated in last 30 days) | ≥ 60% of active listings |
| Weekly active consumer users | ≥ 200 |
| Search-to-view conversion | ≥ 40% of searches result in a listing detail view |
| Reviews submitted | ≥ 50 total |
| Admin approval turnaround (avg) | ≤ 24 hours |
| User-reported inaccurate listings | < 5% of active listings |

### 13.2 Phase 1b — Full MVP targets (v1.0 originals)

| Metric | Phase 1b Target |
| --- | --- |
| Business listings created | ≥ 150 approved listings |
| Weekly active consumer users | ≥ 1,000 |
| Reviews submitted | ≥ 300 total |

# 13a. Competitive Landscape & Go-to-Market

### 13a.1 Competitive Landscape

No direct competitor — an owner-maintained, trust-verified food discovery platform for this market — has been identified. This is a favorable but time-limited window and raises the priority of moving quickly through Phase 1a. Re-check the landscape immediately before pilot launch.

### 13a.2 Business Acquisition (Supply Side)

- In-person outreach by the founding/admin team in Negombo to seed the first 20–30 quality listings before public consumer launch.

- Online/social campaign aimed at business owners in parallel.

- Sequencing: in-person outreach seeds Phase 1a supply; online campaign scales it during Phase 1b.

### 13a.3 Consumer Adoption (Demand Side)

- Phase 1a targets local residents of Negombo primarily (traveler messaging expands with mobile + trilingual in Phase 1b).

- Marketing messages: “always know what's actually on the menu” for locals; add traveler messaging in Phase 1b.

- Trilingual support (Phase 1b) will be highlighted as a trust signal for audiences underserved by English-only alternatives.

# 14. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Business owners sign up but don't keep listings updated (same problem as Google/Facebook). | Send periodic reminders; display a “last updated” badge on listings; consider light gamification/recognition for active owners. |
| Low initial supply of listings makes the app unattractive to consumers (chicken-and-egg problem). | Admin team proactively onboards well-known Negombo businesses before public launch. |
| Manual admin approval doesn't scale as submissions grow. | Track approval turnaround KPI; plan semi-automated checks (duplicate detection, required-field validation) for Phase 2. |
| Fake or manipulated reviews undermine trust. | Require login for reviews; allow reporting; admin moderation queue; consider one-review-per-user-per-listing rule. |
| Users default back to Google/Facebook out of habit. | Focus Phase 1a marketing on the specific pain point (accuracy) and target high-intent groups (students, new residents). |
| New in v1.1: Phase 1a scope is too narrow to prove consumer value (web-only, English-only, small pilot). | Focus Phase 1a on the trust loop (owner-updated → admin-approved → consumer-viewed → review), which is the actual value proposition, not the surface size. Reassess before starting Phase 1b. |
| New in v1.1: Phase 1a data model misses a field required for Phase 1b, forcing a schema rebuild. | Data model in Section 11 is scoped for the full PRD from day one; NFR-9 enforces this. Phase 1b UI reveals fields, does not add them. |

# 15. Release Plan / Roadmap

## Phase 1a — Learning MVP (this delivery)

Scope per Section 5.1. Web-only, English-only, Negombo pilot. Goal: prove that owner-maintained listings stay fresher than Google/Facebook and that users trust and return. Delivered via structured sprints — see the companion document *NearBite v1.1 — Sprint Plan*.

## Phase 1b — Full MVP (immediately after 1a)

Scope per Section 5.2. Adds native mobile apps, trilingual UI, direct photo upload, map view, offers, favorites, notifications. Backend and data model already in place from Phase 1a.

## Phase 2 — Optimize & Expand Within City

- Introduce lightweight monetization based on pilot learnings (Section 12).

- Add semi-automated moderation checks to reduce admin load.

- Add map-based discovery improvements and additional sort options.

## Phase 3 — Geographic & Category Expansion

- Expand to additional cities.

- Expand beyond food & beverage to other local business categories.

- Explore booking/ordering integrations if validated by demand.

# 16. Recommended Next Steps (v1.1)

- Accept v1.1 scope split — confirm Phase 1a / Phase 1b division and Negombo pilot city.

- Start Phase 1a engineering — begin Sprint 1 of the companion sprint plan.

- Parallel supply seeding — admin team begins in-person outreach to Negombo food businesses so approved listings exist before consumer launch.

- Design review at Sprint 3 end — walk the browsable listings + search + owner sign-up flows with 3–5 candidate business owners and target consumers before adding reviews and admin panel.

- Phase 1a exit review — measure Section 13.1 KPIs after 4–6 weeks of live use; decide Phase 1b priorities based on real data, not assumptions.

# 17. Open Questions for Stakeholders

- Pilot city confirmed as Negombo — any objection?

- Who staffs admin moderation during Phase 1a, and what is their daily capacity?

- What monetization model (Section 12) should be planned for post-pilot, even if not built into MVP?

- What is the target date for Phase 1a public consumer launch, given the engineering approach in the sprint plan?

- Should trilingual content extend to owner-submitted content (menus/descriptions) in Phase 1b, or is UI-only translation acceptable at first?

# 18. Appendix — Glossary

| Term | Definition |
| --- | --- |
| MVP | Minimum Viable Product — the smallest feature set needed to validate the core value proposition. |
| Learning MVP (Phase 1a) | The v1.1 first cut of the MVP: web-only, English-only, single-city, all core loops. |
| Full MVP (Phase 1b) | The v1.1 second cut: adds native mobile, trilingual, direct upload, map, offers, favorites, notifications. |
| Listing | A business's profile page on the platform (menu, photos, hours, etc.). |
| Live Status | Owner-controlled indicator showing whether a business is currently Open, Closed, or Busy. |
| MoSCoW | Prioritization method: Must have, Should have, Could have, Won't have (this phase). |
| Pilot City | Confirmed for Phase 1a: Negombo, Western Province, Sri Lanka. |

Companion document. For engineering execution of Phase 1a, see *NearBite v1.1 — Sprint Plan*, which breaks Phase 1a into 8 concept-anchored sprints starting from a walking skeleton and ending at a deployed, tested, portfolio-quality full-stack application.