NearBite — My Development Plan

# What I'm building

A simple food discovery web app called NearBite. People can find nearby restaurants and cafes, see their menu, prices, and photos, and read reviews. Business owners can add and update their own listings. Admin approves each listing before it goes live.

# Why

I want to level up from Power Platform (low-code) to real coding — backend and frontend. Building a real project is the best way to learn.

# Tech I'll use

- Backend: ASP.NET Core Web API (C#)

- Frontend: Next.js + React (TypeScript)

- Database: PostgreSQL

- Deployment: Azure (backend) + Vercel (frontend)

# What's in this first version

- Search and browse food places (no login needed)

- Filter by cuisine, price, veg/non-veg

- Business owners can sign up and add their own listing

- Admin approves listings before they go live

- Logged-in users can post reviews and ratings

Not in the first version (added later): mobile app, Sinhala/Tamil support, map view, offers, notifications.

# How I'll build it — 8 steps

| # | Step | What it does |
| --- | --- | --- |
| 1 | Basic API | A simple API that returns some sample listings |
| 2 | Add / Update / Delete | Full CRUD for listings with proper structure |
| 3 | Search & Menu | Filter listings; add menu items to each place |
| 4 | Real Database | Store data in PostgreSQL instead of memory |
| 5 | Reviews & Admin | Reviews, ratings, and admin approve/reject |
| 6 | Login | Real login with users, passwords, and roles |
| 7 | Website + Deploy | Build the actual website and put it online |
| 8 | Testing & Polish | Add tests, real photo upload, clean it up |

# Timeline

Around 4 months, working on it steadily alongside my day job.

# What I'd like from you

- A quick check-in every couple of steps to make sure I'm on the right track

- Code review at Step 4 (database) and Step 6 (login) — the tricky bits

- Any pushback if something in the plan looks off