NearBite v1.1

Sprint Plan — Phase 1a (Learning MVP)

8 concept-anchored sprints from walking skeleton to deployed full-stack app

Companion to: NearBite PRD v1.1 — delivers Phase 1a scope from Section 5.1. Stack: ASP.NET Core (C#) Web API + Next.js/React (TypeScript) frontend + PostgreSQL (via EF Core), deployed to Azure App Service + Vercel. Approach: each sprint delivers one demoable capability plus one deliberate set of new concepts. Never move on until the current sprint's exit checklist is satisfied. The one rule above all: write every line yourself. Use AI to explain and review, never to generate the code you're supposed to be learning from.

# Sprint Overview

| # | Sprint | Delivers | Duration |
| --- | --- | --- | --- |
| 1 | Walking Skeleton | GET listings from an in-memory list, via a real API | ~1 week |
| 2 | Full CRUD + Layers | Create/Update/Delete listings with validation | ~1–2 weeks |
| 3 | Search, Filter & Menu Items | Filter listings by cuisine/price/diet; menu items | ~1–2 weeks |
| 4 | Real Database (EF Core) | Data persists across restarts; LINQ against DB | ~2 weeks |
| 5 | Reviews + Admin Workflow | Reviews, ratings, admin approve/reject flow | ~2 weeks |
| 6 | Real Authentication (JWT) | Users, roles, ownership checks, password hashing | ~1–2 weeks |
| 7 | Next.js Frontend + Deploy | A real UI for consumers/owners/admin, in production | ~2–3 weeks |
| 8 | Tests, Uploads & Polish | Automated tests, real photo upload, portfolio-ready | ~1–2 weeks |

# Sprint 1 — The Walking Skeleton

Goal: get a real ASP.NET Core Web API running that returns hardcoded listings. Prove the full request → code → response loop works before touching anything harder.

Concepts you'll master

- What a Web API actually is (HTTP request in → code runs → JSON response out).

- ASP.NET Core project structure: Program.cs, Controllers folder, appsettings.json.

- Controllers, routing, and attributes — [ApiController], [Route], [HttpGet].

- HTTP methods and status codes (200 OK, 404 Not Found).

- DTOs (Data Transfer Objects) — the shapes your API sends, distinct from internal models.

- Running & debugging: dotnet run, breakpoints, and the Swagger UI ASP.NET generates.

What to build — step by step

- Create the solution: dotnet new webapi -n NearBite.Api in an empty folder, then cd NearBite.Api.

- Delete the sample WeatherForecast files (that's the default template you don't need).

- Add a Listing class in a new Domain/ folder — fields: Id, Name, Description, Cuisine, PriceRange, City, LiveStatus, Latitude, Longitude, IsVeg, CreatedAt, UpdatedAt.

- Add a ListingDto in a Dtos/ folder — the same fields for now (they'll diverge later).

- Create Controllers/ListingsController.cs with two endpoints: GET /api/listings (returns all) and GET /api/listings/{id} (returns one, or 404).

- Seed 5–10 hardcoded listings in a static field on the controller (Negombo cafés: names, descriptions, cuisines, prices).

- Run dotnet run, open the Swagger UI in the browser, and hit both endpoints. Confirm you get JSON back.

- Debug the endpoint: put a breakpoint on the GET method, hit it from Swagger, watch execution stop.

Folder shape at the end of Sprint 1

NearBite.Api/ Controllers/ ListingsController.cs Domain/ Listing.cs Dtos/ ListingDto.cs Program.cs appsettings.json

✔ Sprint done when:  GET /api/listings returns your 5–10 Negombo cafés as JSON, GET /api/listings/{id} returns one or 404, and you can hit a breakpoint in the controller from Swagger. You can explain what happens between the browser request and the JSON response, in order.

Common pitfalls

- Confusing the domain entity with the DTO — keep them separate from day one.

- Returning your entities directly instead of DTOs (you'll regret this when the entity gains fields like PasswordHash).

- Forgetting to return 404 when an ID doesn't exist — returning null with 200 is silently wrong.

# Sprint 2 — Full CRUD + Clean Layers

Goal: owners can Create, Read, Update, Delete listings. Introduce the layered structure (Controller → Service → Repository) that your app will keep from now on.

Concepts you'll master

- Full REST CRUD: POST, PUT, DELETE with the right status codes (201 Created, 204 No Content, 400 Bad Request).

- Model validation with data annotations ([Required], [StringLength], [Range]) and returning validation errors.

- The service layer — business logic that knows nothing about HTTP.

- The repository pattern — data access hidden behind an interface, so it can be swapped later.

- Dependency injection for real — registering services in Program.cs, receiving them via constructors.

- In-memory persistence — a static list wrapped in a repository, still no database yet.

What to build

- Create Repositories/IListingRepository.cs and InMemoryListingRepository.cs with Add / GetAll / GetById / Update / Delete methods.

- Register the repository in Program.cs: builder.Services.AddSingleton<IListingRepository, InMemoryListingRepository>().

- Create Services/IListingService.cs and ListingService.cs — the service takes the repository via its constructor and adds any rules (“new listings start with status Pending”).

- Refactor the controller to depend on IListingService instead of a static list. Controller is now thin — HTTP concerns only.

- Add DTOs: CreateListingDto, UpdateListingDto (input shapes with validation attributes) and keep ListingDto as the output shape.

- Implement POST /api/listings (returns 201 + Location header), PUT /api/listings/{id} (returns 204), DELETE /api/listings/{id} (returns 204 or 404).

- Test every endpoint from Swagger, including invalid input (missing name, negative price) — confirm you get 400 with useful errors.

✔ Sprint done when:  You have working CRUD with a clean 3-layer separation (Controller → Service → Repository), input validation returns friendly 400s, and you can explain why the controller doesn't talk to the repository directly.

# Sprint 3 — Search, Filter & Menu Items

Goal: the consumer flow starts working. Users can filter listings and see menu items on the detail page. Filtering is written manually with loops — this is deliberate. You need to feel the pattern before LINQ (Sprint 4) makes sense as a shortcut.

Concepts you'll master

- Query string parameters and how model binding populates them (?cuisine=curry&maxPrice=500).

- Manual filtering & sorting with foreach loops and conditions (the muscle before LINQ).

- One-to-many relationships modeled in code: a Listing has many MenuItems.

- Growing the domain: adding MenuItem without breaking existing endpoints.

- Nested routes for related resources: GET /api/listings/{id}/menu-items.

- Distance calculation on the server (haversine formula, or a simplified version) — sort by distance from a user's lat/lng.

What to build

- Add MenuItem entity (Id, ListingId, Name, Price, IsVeg, PhotoUrl) and matching DTOs.

- Extend the repository/service to store menu items and query them by listing.

- Add GET /api/listings query parameters: cuisine, maxPrice, isVeg, search (name contains), userLat & userLng (for distance sort), sortBy (distance | rating | price).

- Implement filtering manually with a foreach loop — collect matches, then sort. Resist the urge to use LINQ yet.

- Add menu-item endpoints: GET /api/listings/{id}/menu-items (list), POST (add), DELETE /api/menu-items/{id} (remove).

- Update the seed data so each listing has 3–5 menu items — realistic Negombo food (kottu, hoppers, rice & curry, short eats).

✔ Sprint done when:  A consumer can call /api/listings?cuisine=srilankan&maxPrice=500&sortBy=distance&userLat=7.20&userLng=79.84 and get filtered/sorted results. Each listing detail includes its menu items. You've written the filtering manually and can trace it line by line.

# Sprint 4 — Real Database with EF Core (the big leap)

Goal: swap the in-memory repository for a real database. Same API, same behavior — but data now persists across restarts. This sprint is the single biggest engineering skill jump in the plan. Go slowly.

Concepts you'll master

- What an ORM is and what it hides (raw SQL, connection management, mapping).

- Entity Framework Core: DbContext, DbSet, and how tables map to classes.

- Migrations — versioned schema changes: dotnet ef migrations add, dotnet ef database update.

- LINQ against a database — Where, Select, OrderBy, Include (for related data).

- Deferred execution — LINQ queries don't run until you enumerate them (.ToList, .First).

- Peeking at the SQL EF generates (enable logging in Program.cs) — the important habit.

- Connection strings, appsettings.json, and user secrets for credentials.

- One-to-many in the database with foreign keys and navigation properties.

What to build

- Install PostgreSQL locally (or use Docker), or start with SQLite if you want the gentlest on-ramp — the code is nearly identical.

- Install NuGet packages: Microsoft.EntityFrameworkCore.Design and the provider (Npgsql for Postgres, or Microsoft.EntityFrameworkCore.Sqlite).

- Create Data/AppDbContext.cs — DbContext with DbSet<Listing> and DbSet<MenuItem>.

- Wire up the connection in Program.cs: builder.Services.AddDbContext<AppDbContext>(...).

- Add navigation properties: Listing has an ICollection<MenuItem>; MenuItem has Listing? Listing.

- Create the first migration and apply it: dotnet ef migrations add Initial, then dotnet ef database update. Open the DB in a client (pgAdmin/DBeaver) and see your tables.

- Create EfListingRepository implementing IListingRepository — rewrite each method using LINQ against the DbContext.

- Update Program.cs registration to use EfListingRepository instead of the in-memory one (this is the payoff of the repository pattern).

- Enable EF logging to see the SQL generated for each query — read a few, understand what it's doing.

- Refactor filtering from Sprint 3: replace manual foreach with LINQ Where / OrderBy against the DbContext. Notice how much less code it is.

- Add a seed step that inserts your Negombo café sample data if the DB is empty on startup.

✔ Sprint done when:  The app runs against a real database, all endpoints work the same as Sprint 3, the API code is now LINQ-based, and when you shut it down and restart it, your data is still there. You've read the SQL EF generates for at least one query and can explain what's happening.

Common pitfalls

- N+1 queries — forgetting .Include(x => x.MenuItems) when you need related data, causing one query per parent record.

- Confusing IEnumerable<T> (in-memory) with IQueryable<T> (translated to SQL) — mixing them can pull everything into memory unintentionally.

- Editing an entity mid-lifecycle without going through the DbContext — EF won't know to save the change.

- Committing migration files to source control (do this) but hardcoding connection strings (never do this — use user secrets).

# Sprint 5 — Reviews + Admin Workflow

Goal: the trust loop — the actual product value — comes to life. Add reviews, average ratings, and the admin approve/reject flow. Auth is still faked (pass a role via a header) so we can test admin vs owner vs consumer paths without the auth rabbit hole yet.

Concepts you'll master

- Modeling more entities: Review (with ListingId, rating, text, reported flag).

- Computed / aggregated fields — average rating calculated across reviews.

- State transitions on Listing.SubmissionStatus (Pending → Approved / Rejected) with rules about who can move it where.

- Role-based endpoints — admin-only actions gated by a role check (still faked via header for now).

- The audit log pattern — recording every admin action for accountability (FR-2.6).

- Filtering approved-only listings in consumer endpoints while returning all statuses to admins.

What to build

- Add Review entity and migration; navigation property on Listing.

- POST /api/listings/{id}/reviews (creates a review; for now expect a X-User-Id header until Sprint 6).

- GET /api/listings/{id} now returns reviews and averageRating in the response DTO.

- GET /api/admin/listings/pending — returns pending submissions; require X-User-Role: Admin header.

- POST /api/admin/listings/{id}/approve and /reject (rejection requires a reason field).

- POST /api/reviews/{id}/report — flags a review; GET /api/admin/reviews/reported lists them.

- Consumer endpoints (GET /api/listings) only return listings with SubmissionStatus = Approved.

- Add AdminActionLog entity that records every admin approve/reject/delete with admin ID, target, timestamp, reason.

✔ Sprint done when:  A consumer can browse only approved listings, submit reviews (faking user ID via header), and report bad reviews. An admin (via role header) sees the pending queue, approves/rejects with a reason, and every action is in the audit log. The full trust loop works end to end — the product value proposition is demonstrable.

# Sprint 6 — Real Authentication with JWT

Goal: replace the fake header-based auth. Real users register and log in, get a JWT, and use it on every request. Roles (Consumer, Owner, Admin) become real. Owners can only edit their own listings.

Concepts you'll master

- Authentication (who are you?) vs Authorization (what can you do?).

- JWT (JSON Web Tokens) — what they are, why they work stateless, how to read one at jwt.io.

- Password hashing with a proper algorithm (never plain text; never MD5/SHA-1). Use ASP.NET Core Identity's hasher, or BCrypt.Net-Next.

- Middleware and the ASP.NET pipeline — how JWT validation gets plugged in.

- [Authorize] attribute and role-based authorization ([Authorize(Roles = "Admin")]).

- Claims — how the current user's identity flows through the app after authentication.

- Ownership checks in the service layer (“this listing must belong to the current user”).

- Secrets management — the JWT signing key belongs in user secrets, never in source.

What to build

- Add User entity: Id, Email, PasswordHash, Role, CreatedAt — with a migration.

- POST /api/auth/register (creates a user with hashed password; defaults to role Consumer).

- POST /api/auth/login (verifies password, returns a JWT with the user's ID and role as claims).

- Add JWT authentication + authorization services in Program.cs; add app.UseAuthentication(); app.UseAuthorization(); in the correct order.

- Add [Authorize] to endpoints that need it; add [Authorize(Roles = "Admin")] to admin endpoints.

- Refactor endpoints that used X-User-Id / X-User-Role headers to read the current user from HttpContext.User claims instead.

- Add OwnerId to Listing; enforce in the service layer: only the owner (or an admin) can edit or delete a listing.

- Test with Swagger's “Authorize” button — log in, paste the JWT, and confirm protected endpoints work.

✔ Sprint done when:  Registration + login work, JWTs are issued and validated, roles gate admin endpoints, owners can only edit their own listings, and passwords are hashed with a proper algorithm. The old X-User-Id header hack is gone.

# Sprint 7 — Next.js Frontend + Production Deploy

Goal: the payoff sprint. A real UI that consumes your API, plus a first production deploy. This is where you become full-stack, and where the frontend/backend contract you've been building becomes visible.

Concepts you'll master

- Next.js App Router — pages, layouts, server vs client components (when to use which).

- TypeScript on the client — shared shapes with the backend contract; typed API calls.

- Data fetching — server-side (fetch in a Server Component) vs client-side (fetch + useEffect / useState).

- Forms — controlled inputs, validation feedback, submitting to your API.

- Auth on the frontend — storing the JWT (httpOnly cookie preferred), attaching it to requests, handling 401s.

- Protected routes — redirecting unauthenticated users; showing/hiding UI based on role.

- CORS — the browser rule that blocks cross-origin calls, and how to configure ASP.NET Core to allow your frontend origin.

- Deployment — Vercel for the frontend, Azure App Service for the API, PostgreSQL on Azure. Environment variables for the API URL and secrets.

What to build — pages

- / (home) — landing + search bar; renders top listings from your API.

- /listings — search results (filters as query params, mirroring your API).

- /listings/[id] — detail page: photos, menu, hours, live status, reviews, average rating.

- /login and /register — auth forms that call your API and store the JWT.

- /my-listings (owner) — list + create + edit + delete forms for the logged-in owner's listings.

- /admin/pending (admin) — approval queue with Approve / Reject buttons and rejection-reason modal.

- /admin/reports (admin) — reported reviews queue.

- /write-review/[listingId] — review form (auth-required; prompts login if not).

Deploy

- Backend: publish the ASP.NET Core API to Azure App Service; move the database to Azure Database for PostgreSQL (or Neon for a free tier).

- Frontend: deploy Next.js to Vercel, with NEXT_PUBLIC_API_URL pointing at your Azure API.

- Configure CORS on the API to allow your Vercel domain.

- Move secrets (JWT key, connection string) into Azure App Service configuration — never in the repo.

- Smoke-test in production — register, log in, submit a listing, admin-approve it, browse it as a consumer.

✔ Sprint done when:  Your Next.js frontend calls your ASP.NET Core API in production. A user can register, log in, create a listing, an admin can approve it, and other users can find it and review it — all through a real UI, all deployed. You can send someone a URL and they can use it.

# Sprint 8 — Tests, Uploads & Polish

Goal: finish like a professional. Add automated tests, replace URL-based photos with real uploads, and clean the whole thing up so it stands as portfolio-quality proof of the transition you've made.

Concepts you'll master

- Unit tests with xUnit + FluentAssertions on your service layer.

- Integration tests with WebApplicationFactory — hitting your API end-to-end without spinning up Kestrel manually.

- Test data — arranging, acting, asserting; test isolation with an in-memory or test-scoped database.

- Frontend tests — component tests with Vitest + React Testing Library.

- CI/CD — a GitHub Actions workflow that runs both test suites on every push.

- Real file upload — accepting multipart/form-data in ASP.NET Core; storing files in Azure Blob Storage (or local disk for dev).

- Error handling middleware — a single place that turns exceptions into clean JSON responses.

- Structured logging — what to log, and why plain Console.WriteLine doesn't cut it in production.

What to build

- Unit tests on ListingService: creating, updating, approve/reject state rules, ownership checks.

- Integration tests on ListingsController: GET/POST/PUT/DELETE, filter query params, admin endpoints with a fake JWT.

- A few frontend component tests (the listing card, the review form) with React Testing Library.

- Photo upload: POST /api/listings/{id}/photos accepts a file, stores it in Azure Blob Storage (or /uploads locally in dev), returns the URL. Update the frontend to use a file input.

- Add a GitHub Actions workflow that runs backend and frontend tests on every push.

- Add a global exception-handling middleware and centralized logging (Microsoft.Extensions.Logging at minimum, Serilog optional).

- Polish: update all READMEs, add a top-level repo README with screenshots, a live demo link, and a short “what I learned” note.

✔ Sprint done when:  Both backend and frontend have real automated tests running in CI. Photo upload works end to end. There's global error handling and logging. The repo README could be given to a stranger (or a hiring manager) and they could understand and run it.